# Next App Blueprint

How to build your next app (video creation + customer area + admin area + multiple logins + payments + emails) by reusing what Site Pounce and ScrollyVid already have. Read the two playbooks first: SITEPOUNCE_PLAYBOOK.md and SCROLLYVID_PLAYBOOK.md. (No em dashes is a house style rule.)

## 1. The headline

You have already built, twice, almost every non-video piece your new app needs. The video engine already exists in ScrollyVid. So the next app is mostly assembly + one or two new pieces, not a from-scratch build.

## 2. Your reusable "house stack" (the same in both apps, keep it)

- Vanilla JS front end, no framework, no build step.

- Vercel serverless functions, one file per route, near zero npm deps.

- Neon Postgres + Vercel Blob.

- Clerk for real auth, bridged to your own signed HttpOnly cookie so the backend never changes.

- SendGrid for all email, called with raw fetch.

- GitHub push -> Vercel auto-deploy. Cloudflare DNS.

- House rules baked in: no em dashes, generic endpoint names (stack secrecy), fail-soft

everywhere, never fire-and-forget on Vercel, lazy table creation, gentle deploy checks.

Decision: do not change the stack. It is proven twice and you move fast in it.

## 3. Need-by-need: what to reuse vs build

| New app needs | Best existing source | Effort |
| --- | --- | --- |
| Multiple logins | ScrollyVid Clerk (Google + email) + cookie bridge | Reuse, low |
| Customer area shell | ScrollyVid app/index.html + history/projects | Reuse, low |
| Admin area | Site Pounce is the stronger one (left-menu sections: overview, customers, activity, notes, feedback, team) | Reuse SitePounce pattern, low |
| Team members + granular permissions + usage caps + audit | Site Pounce only (lib/access.js, lib/tenant.js, team RBAC, activity_log) | Reuse SitePounce, low |
| Payments | Site Pounce Stripe is fully built (subscriptions, checkout, portal, webhook, paywall) | Reuse SitePounce, medium |
| Credits / metered usage (likely for video) | ScrollyVid has the DB scaffold only (credit_ledger unused) | Build, medium |
| Emails | Both (lib/email.js SitePounce / lib/notify.js ScrollyVid) | Reuse, low |
| Video creation | ScrollyVid pipeline is the asset (scrape -> brief -> composite -> render, 3 engines, async cron, safety fallback) | Reuse/adapt, medium |
| Error system with quotable refs + AI triage | ScrollyVid lib/errors.js | Reuse, low |
| Feedback widget + backoffice | Both have it (SitePounce is richer: status, notify submitter, copy-for-Claude) | Reuse SitePounce, low |
| Async long jobs (video render) | ScrollyVid submit-job + poll-jobs cron | Reuse, low |

## 4. The one real gap: payments + credits for video

This is the only piece neither app has finished, and video needs it most (each render costs real money at an engine).

Recommended path:

- Take Site Pounce's Stripe (subscriptions, checkout, portal, webhook, lib/stripe.js,

paywall in lib/access.js) as the base. It is done and battle-tested.

- Add the credit ledger ScrollyVid only scaffolded: on subscription events grant monthly

credits, and deduct credits at render submit (in submit-job, before the engine is called), writing every change to credit_ledger. Refund the credit if the job fails.

- Reuse ScrollyVid's client-side cost estimator so the user sees the credit cost before they

spend.

- Top-ups = a one-off Stripe Checkout that writes a positive ledger row on webhook.

That is the single meaningful build. Everything else is wiring parts you own.

## 5. Recommended build order

- Scaffold from the house stack (copy the two lib/ folders, pick the best of each).

- Auth + tenancy first (Clerk bridge + lib/tenant.js + lib/access.js). Everything hangs

off this.

- Customer area shell (ScrollyVid app/ + projects/history).

- Video pipeline ported from ScrollyVid (scrape/brief/composite/render + async cron + error

system). Keep the safety fallback and the "nothing invented" rule.

- Payments + credits (SitePounce Stripe + the new ledger/deduct logic). Gate render on credits.

- Admin area (SitePounce sections) + team RBAC + caps + audit if teams are in scope.

- Emails (welcome, video-ready, receipt, low-credit, alerts) from the two email libs.

- Feedback widget + backoffice last (cheap, high value once users arrive).

## 6. Things to settle before you start (open questions)

- Video engines: reuse the same three (Creatify / Seedance / Veo) or a different set for this

product? This drives cost and the resale/ToS work.

- Resale/white-label rights: confirm in writing for whichever engines you resell (this is the

loud risk in both video plans). Do this before selling, not after.

- Google quota vs credit: for a real SaaS move Gemini/Veo to Vertex GA to avoid 429 quota walls.

- Plan shape: pure subscription, pure credits, or hybrid (subscription grants monthly credits +

top-ups). Hybrid is what ScrollyVid planned and suits video best.

- One codebase or fork: start the next app as a fresh repo seeded from these parts (cleaner

than bolting onto either existing app).

## 7. Bottom line

- Reuse: stack, auth, tenancy, admin, team RBAC, Stripe subscriptions, emails, feedback, the whole

video pipeline, the error system, async jobs.

- Build once: the credit ledger + deduct-on-render layer (glue between SitePounce Stripe and

ScrollyVid's video jobs).

- Confirm first: video-engine resale rights and Vertex quota.

You are assembling, not starting over.

## Appendix A: Credit ledger design (the one real build)

The only genuinely new piece. Goal: users buy/earn credits, each video render spends them, failed renders refund them, and every movement is auditable. It must be race-safe and idempotent (Stripe retries webhooks, users double-click render).

### A1. Data model

- `profiles.credits` (integer): the authoritative running balance. Fast to read, and it is what

you deduct against atomically. Do NOT compute balance by summing the ledger on every read.

- `credit_ledger` (append-only audit): id, account (owner/user id), delta (int, + or -),

reason ('grant' | 'render' | 'refund' | 'topup' | 'adjust'), ref (job id / Stripe invoice id / session id), balance_after (int, snapshot), created_at.

- Idempotency guard: a UNIQUE (reason, ref) index on the ledger. A retried webhook or a

double-submit fails the insert instead of double-counting.

- Add refunded boolean default false to video_jobs so a job can only be refunded once.

### A2. The four movements

- Grant (subscription): Stripe webhook invoice.paid -> add the plan's monthly allowance.

Idempotent on the invoice id (ledger ref = invoice id). Decide rollover: simplest is "top up to allowance, no rollover"; friendlier is "add allowance, cap at N". Pick one and write it down.

- Deduct (render): in submit-job, BEFORE the engine is called, run the atomic guard below.

If it returns no row, the user is out of credits -> return 402 and do not call the engine.

- Refund (failure): in poll-jobs when a job hits a terminal failure, if refunded=false

add the cost back and set refunded=true. Idempotent via the job flag + UNIQUE(reason,ref).

- Top-up (one-off): a one-off Stripe Checkout -> webhook checkout.session.completed -> add

the purchased credits. Idempotent on the session id.

### A3. The race-safe deduct (the important bit)

One atomic SQL statement does the check and the subtraction together, so two concurrent renders can never overspend:

UPDATE profiles

SET credits = credits - $cost

WHERE account = $id AND credits >= $cost

RETURNING credits;

- Row returned -> deduction succeeded; then insert the ledger row (delta = -cost, ref = job id).

- No row -> insufficient credits; block the render. No locks, no transaction gymnastics needed.

### A4. Rules that keep it honest

- Cost is computed server-side at submit (style + length + quality), stored on

video_jobs.credits. The client cost estimator is a preview only, never trusted.

- Deduct before spending money at the engine, refund only on terminal failure (not on retryable

blips, which poll-jobs retries anyway).

- Comped/owner accounts skip deduction (reuse the can() / comped check from lib/access.js).

- Show the user: current balance (from profiles.credits) in the app header, plus a "Your

credits" history page reading credit_ledger (mirrors the SitePounce activity-log pattern).

- Low-balance email (reuse lib/notify.js) when credits drop below a threshold after a deduct.

### A5. Where each piece lives

- lib/credits.js (new): grant, deduct, refund, topup, balance, ledger helpers.

- api/submit-job.js: call deduct before the engine; 402 on failure.

- api/poll-jobs.js: call refund on terminal failure.

- api/stripe-webhook.js: grant on invoice.paid, topup on checkout.session.completed.

- api/credits.js (new): GET balance + ledger for the "Your credits" page.

That is the whole build. Everything else is wiring parts you already own.

## Appendix B: How and when to use these playbooks (with commands)

### B1. When to reach for each doc

- Starting the next app / deciding what to reuse -> open NEXT_APP_BLUEPRINT.md (this file).

- "How did we do auth / payments / emails / tenancy last time?" -> SITEPOUNCE_PLAYBOOK.md.

- "How does the video pipeline / engine split / async job work?" -> SCROLLYVID_PLAYBOOK.md.

- Onboarding a new dev or a new Claude session -> have it read all three first, then work.

### B2. The one command that primes a new Claude Code session

Paste this as your first message in the new project so Claude works from what you already have:

Read these three files before doing anything:

- SITEPOUNCE_PLAYBOOK.md

- SCROLLYVID_PLAYBOOK.md

- NEXT_APP_BLUEPRINT.md

Then confirm you understand the house stack and the reuse-vs-build plan.

Do not start coding yet.

### B3. The build sequence, one prompt per step

Give these one at a time (wait for each to finish, per "one step at a time"):

- `Scaffold a new Vercel + vanilla-JS repo called <name> using the house stack from the

playbooks. No framework, no build step. Set up folders: public/, api/, lib/. Nothing else yet.`

- `Port the auth + tenancy layer: the Clerk-to-cookie bridge and lib/tenant.js + lib/access.js

from SitePounce/ScrollyVid. Email-and-Google login. Confirm a signed-in user resolves to a workspace.`

- Build the customer-area shell from the ScrollyVid app/ pattern: projects, history, light/dark.

- `Port the video pipeline from ScrollyVid: scrape -> brief -> composite -> render, the three

engines, the poll-jobs cron, and the SV-XXXXXX error system. Keep the "nothing invented" rule.`

- `Build payments: reuse SitePounce Stripe (checkout, portal, webhook, paywall) AND add the credit

ledger from Appendix A of the blueprint (atomic deduct, refund on fail, idempotent grants).`

- `Add the admin area from the SitePounce pattern (overview, customers, activity, feedback) and,

if teams are in scope, the team RBAC + usage caps + audit log.`

- Wire emails from the two email libs: welcome, video-ready, receipt, low-credit, owner alerts.

- Add the floating feedback widget + backoffice from SitePounce.

### B4. Keeping the docs alive

- After a big change: Update the relevant playbook and regenerate its .docx.

- Regenerate a Word file by hand:

python3 scripts/md_to_docx.py NEXT_APP_BLUEPRINT.md NEXT_APP_BLUEPRINT.docx

- The blueprint is the living plan; tick off Appendix B steps as you complete them.